Internal Task Management Platform

Product, UI, Technical Architecture & Development Roadmap

Working name: WorkFlow
Web-first internal Linear alternative with Google Sheets storage and GitHub integration

# 1. Executive Summary

WorkFlow is an internal project and task management platform designed to reduce reliance on paid Linear seats and Excel-based task tracking. The first version will provide a fast, Linear-inspired web experience for projects, features, bugs and tasks, while using Google Sheets as the initial persistence layer and GitHub as the development workflow integration.

The architecture should deliberately separate the UI and business logic from the storage implementation. Google Sheets is therefore an MVP storage adapter rather than a permanent architectural dependency. If usage grows, the storage layer can be migrated to PostgreSQL or another database without redesigning the product.

The product will be built web-first. A desktop client can later be introduced using Tauri and the same backend APIs, adding global shortcuts, system notifications and desktop-specific capabilities.

# 2. Product Vision

Build an internal tool that is:

Faster and simpler than Jira for everyday work.

More structured and collaborative than Excel.

Close to Linear in interaction quality and information density.

Deeply integrated with GitHub for software development.

Cheap to operate and simple to maintain.

Designed to evolve toward a real database when scale requires it.

Eventually AI-native for task creation, search, summaries and reporting.

# 3. Goals and Non-Goals

## Goals

Replace Excel-based project/task tracking for internal teams.

Provide projects, tasks, features, bugs, priorities, assignees, labels and due dates.

Provide List and Kanban views.

Provide My Work and project dashboards.

Create GitHub issues automatically from tasks.

Support GitHub issue/PR synchronization in later phases.

Use Google Sheets without exposing Google credentials to the browser.

Maintain a clean abstraction so storage can later move to PostgreSQL.

## Non-Goals for MVP

Full Jira/Linear feature parity.

Complex custom workflows.

Advanced time tracking.

Billing/subscription functionality.

Native mobile apps.

AI automation before the core workflow is stable.

# 4. Target Users and Roles

| Role | Responsibilities |
| --- | --- |
| Admin | Workspace settings, users, teams, projects, GitHub configuration. |
| Project Lead | Project members, tasks, milestones, assignments, project reporting. |
| Member | Create/update tasks, comments, status, assignments where permitted. |

# 5. Core Product Model

Workspace
 ├── Teams
 │    └── Members
 ├── Projects
 │    ├── Milestones
 │    └── Tasks
 │         ├── Comments
 │         ├── Labels
 │         ├── GitHub Issue
 │         └── GitHub PR
 └── Users

# 6. Core Entities

| Entity | Purpose |
| --- | --- |
| Workspace | Top-level company/organization container. |
| User | Employee/member using the application. |
| Team | Functional group such as Android, Backend, QA or Hardware. |
| Project | A major product, initiative or workstream. |
| Task | Atomic unit of work. |
| Milestone | Collection of tasks tied to a release or deadline. |
| Label | Flexible classification such as Firebase, UI, Bug or Backend. |
| Comment | Discussion attached to a task. |
| Activity | Audit/history event for important changes. |
| GitHub Repository | Repository mapped to a project. |
| GitHub Issue/PR | External development artifacts linked to a task. |

# 7. Task Specification

Every task should have a human-readable identifier, for example AND-123.

| Field | Description |
| --- | --- |
| ID | Unique task identifier such as AND-123. |
| Title | Short task title. |
| Description | Detailed requirement/context. |
| Type | Feature, Bug, Task, Improvement or Chore. |
| Status | Backlog, Todo, In Progress, In Review, Done, Blocked, Cancelled. |
| Priority | P0 Urgent, P1 High, P2 Medium, P3 Low. |
| Project | Parent project. |
| Team | Responsible team. |
| Assignee | Person responsible for execution. |
| Reporter | Person who created the task. |
| Labels | Classification tags. |
| Due Date | Expected completion date. |
| Milestone | Optional release/milestone association. |
| GitHub Issue | Linked GitHub issue metadata. |
| GitHub PR | Linked pull request metadata. |
| Created/Updated | Audit timestamps. |

# 8. UI/UX Plan

The UI should take inspiration from Linear: compact, fast, keyboard-friendly and information-dense. Avoid large dashboard cards, excessive colors and unnecessary modal flows.

## 8.1 Application Shell

┌────────────────────────────────────────────────────────────┐
│ Logo   Search...                         + Create   Avatar │
├───────────────┬────────────────────────────────────────────┤
│ My Work       │                                            │
│ Inbox         │               Main Content                 │
│               │                                            │
│ WORKSPACE     │                                            │
│ Projects      │                                            │
│ Teams         │                                            │
│ Members       │                                            │
│               │                                            │
│ SETTINGS      │                                            │
│ GitHub        │                                            │
│ Settings      │                                            │
└───────────────┴────────────────────────────────────────────┘

## 8.2 Main Screens

Login / Google authentication.

My Work.

Projects list.

Project overview.

Project task list.

Project Kanban board.

Task detail side panel.

Teams.

Members.

Global search.

GitHub integration settings.

Workspace settings.

Admin/system health.

## 8.3 Create Task UX

Task creation is the most important interaction. It should require very few fields and support a quick-create flow.

Create Task
Title: Fix Firebase authentication crash
Project: Android App
Type: Bug
Priority: P1
Assignee: Aditya
Status: Todo
Due Date: 28 Aug
Labels: Firebase
[✓] Create GitHub issue

## 8.4 My Work

Today.

Upcoming.

Overdue.

Completed.

Assigned tasks grouped by status.

Due-soon indicators.

## 8.5 Search and Filters

Global search across tasks, projects, users and linked GitHub issues.

Filters for project, team, status, priority, type, label, assignee and due date.

Sorting by priority, due date, created date and updated date.

Future support for Linear-style query syntax such as project:Android status:in-progress.

## 8.6 Keyboard Shortcuts

| Shortcut | Action |
| --- | --- |
| C | Create task |
| Ctrl/Cmd + K | Command menu |
| / | Search |
| Q | My Work |
| G then P | Projects |
| G then T | Teams |
| A | Assign task |
| P | Change priority |
| S | Change status |
| E | Edit task |

# 9. Google Sheets Storage Architecture

Use one Google Spreadsheet per workspace initially, with separate tabs for logical entities. The frontend must never directly manipulate Sheets.

| Sheet | Purpose |
| --- | --- |
| Users | Workspace members and profile metadata. |
| Teams | Teams and membership relationships. |
| Projects | Project metadata. |
| Tasks | Primary task records. |
| Comments | Task comments. |
| Labels | Workspace/project labels. |
| Milestones | Milestones/releases. |
| Activity | Task/project audit history. |
| GitHubRepositories | Repository mappings and metadata. |
| Settings | Workspace configuration. |

## 9.1 Tasks Sheet Columns

id | projectId | teamId | title | description | type | status | priority | assigneeId | reporterId | dueDate | startDate | labels | milestoneId | githubIssueId | githubIssueNumber | githubIssueUrl | createdAt | updatedAt

## 9.2 Storage Abstraction

interface TaskRepository {
    getTasks()
    getTask(id)
    createTask(task)
    updateTask(task)
    deleteTask(id)
}

Initial implementation:
GoogleSheetsTaskRepository

Future implementation:
PostgresTaskRepository

This abstraction is critical. UI and business logic must not depend directly on Google Sheets.

# 10. GitHub Integration

## 10.1 Connection

Admin opens Settings → Integrations → GitHub.

User authenticates with GitHub OAuth.

Select organization/account and repositories.

Map project to repository.

Store repository metadata securely.

## 10.2 Project-to-Repository Mapping

| Project | Repository |
| --- | --- |
| Android App | company/android |
| Backend | company/backend |
| iOS App | company/ios |
| Website | company/web |

## 10.3 Automatic Issue Creation

Create Task
    ↓
Validate task/project
    ↓
Save task in Google Sheets
    ↓
If "Create GitHub Issue" enabled
    ↓
GitHub API
    ↓
Create Issue
    ↓
Save issue number + URL on task

GitHub issue body should contain the internal task ID, description, project, priority, assignee and a link back to WorkFlow.

## 10.4 Two-Way Synchronization

Later phases should support:

GitHub issue opened/closed/reopened → internal task status.

Pull request opened → link PR to task.

Pull request merged → optionally mark task Done.

GitHub labels and assignee synchronization where useful.

Activity events for issue and PR changes.

Use GitHub Webhooks instead of continuous polling wherever possible.

# 11. Recommended Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Fast development, mature ecosystem, easy deployment. |
| UI | Tailwind CSS | Rapid, consistent styling. |
| Components | shadcn/ui | Accessible, customizable primitives. |
| Icons | Lucide | Clean consistent icon set. |
| Client state/data | TanStack Query | Caching and server-state management. |
| Forms | React Hook Form + Zod | Validation and robust forms. |
| Auth | Google OAuth | Fits the Google Sheets workflow. |
| Initial storage | Google Sheets API | Low cost and simple MVP persistence. |
| GitHub | GitHub REST API + Webhooks | Issues, PRs and synchronization. |
| Deployment | Vercel | Simple Next.js deployment. |
| Desktop later | Tauri | Lightweight desktop client over the same APIs. |
| Future DB | PostgreSQL | Scalable relational storage when required. |

# 12. Backend Architecture

Browser
   ↓
Next.js UI
   ↓
Application API / Server Actions
   ↓
Business Logic / Services
   ├── Authentication
   ├── Task Service
   ├── Project Service
   ├── Google Sheets Service
   └── GitHub Service
        ↓
Google Sheets / GitHub

Do not put business rules inside React components. Keep API/service logic separate so it can later move to a dedicated backend if scale requires it.

# 13. Security

Never expose Google or GitHub secrets in browser code.

Store secrets in server-side environment variables.

Validate workspace membership on every protected API operation.

Enforce role/permission checks server-side.

Validate GitHub webhook signatures.

Use least-privilege OAuth scopes.

Keep audit/activity records for important changes.

Do not store access tokens in Google Sheets.

# 14. Development Roadmap

| Phase | Estimated Effort | Main Deliverable |
| --- | --- | --- |
| Phase 1 | 1 week | Foundation, authentication, app shell, Google Sheets connection. |
| Phase 2 | 1–2 weeks | Projects, teams, tasks, comments and core task management. |
| Phase 3 | 1 week | List, Kanban, My Work, filters, search and bulk actions. |
| Phase 4 | 1 week | GitHub OAuth, repository mapping and issue creation. |
| Phase 5 | 1 week | GitHub webhooks, issue/PR synchronization. |
| Phase 6 | 1–2 weeks | Dashboards, milestones, workload and management views. |
| Phase 7 | 1 week | Polish, performance, accessibility, reliability and security review. |
| Phase 8 | Future | AI features and desktop application. |

# 15. Detailed Implementation Sequence

Create Git repository and establish Next.js/TypeScript project.

Configure Tailwind, shadcn/ui, linting and formatting.

Implement Google authentication.

Create workspace/user/team/project/task domain models.

Implement server-side Google Sheets adapter.

Build application shell and navigation.

Implement project CRUD.

Implement task CRUD.

Implement task detail panel.

Implement comments and activity history.

Implement List view.

Implement Kanban with drag-and-drop.

Implement My Work.

Implement search, filters and sorting.

Implement GitHub OAuth.

Implement repository mapping.

Implement automatic GitHub issue creation.

Implement GitHub webhook endpoint.

Implement issue and PR synchronization.

Implement project/team dashboards.

Add notifications.

Add production monitoring and error handling.

Pilot with a small internal group.

Collect feedback and iterate.

Only then begin desktop/Tauri work.

# 16. MVP Acceptance Criteria

Employee can log in with Google.

Admin can manage users, teams and projects.

User can create, edit and assign tasks.

Task data persists in Google Sheets.

User can move tasks through Kanban statuses.

User can comment on tasks.

User can search and filter tasks.

Project has List and Kanban views.

User can connect GitHub.

Project can be mapped to a GitHub repository.

Task can automatically create a GitHub issue.

Internal task stores and displays the GitHub issue link.

Errors are handled without losing task data.

No Google/GitHub secrets are exposed to the client.

# 17. Future AI Features

Natural-language task creation.

Natural-language task search.

Automatic task extraction from meeting notes.

Project summaries.

Weekly team summaries.

Overdue-task analysis.

Suggested priorities.

Suggested assignees.

Release readiness summaries.

AI-generated GitHub issue descriptions.

# 18. Desktop Application Plan

The desktop application should be Phase 2, not part of the first MVP. It should reuse the same APIs and authentication model as the web application.

WorkFlow Backend
                       │
             ┌─────────┴─────────┐
             │                   │
          Web App           Desktop App
                              │
                            Tauri
                              │
                 ┌────────────┼────────────┐
                 │            │            │
              Shortcut    Notifications   Tray

Global quick-create shortcut.

System notifications.

Tray/menu-bar access.

Deep links to tasks.

Optional offline cache later.

Same backend and authorization model as web.

# 19. Scalability and Migration Strategy

Google Sheets is appropriate for the first internal version, but it should not be assumed to be the final database. The migration trigger should be based on actual usage: concurrency, task volume, query complexity, latency and reliability requirements.

Current:
Frontend → API → Google Sheets

Future:
Frontend → API → PostgreSQL

Migration:
Google Sheets → migration script → PostgreSQL

Because repositories are abstracted, the migration should primarily replace the persistence adapter rather than requiring a rewrite of the product.

# 20. Suggested First Pilot

Build the MVP with the core task workflow only.

Pilot with 3–5 internal users.

Run one or two real projects through it.

Continue Excel in parallel for safety during the pilot.

Collect feedback on task creation, board workflow, search and GitHub integration.

Fix friction before adding dashboards or AI.

Expand to the wider team only after the core workflow is reliable.

# 21. Success Metrics

Percentage of active projects managed without Excel.

Weekly active users.

Tasks created per week.

Percentage of development tasks linked to GitHub.

Average time to create a task.

Percentage of tasks updated on time.

Number of overdue tasks.

User-reported reduction in project-management overhead.

# 22. Recommended Product Direction

The strongest strategy is not to build a complete Linear clone. Build the smallest internal system that makes the existing workflow better: Excel-like simplicity, Linear-like task management and GitHub-native development tracking.

The first milestone should therefore be: Google Login → Project → Task → Kanban → Google Sheets persistence → GitHub Issue creation. Once that workflow is stable and adopted, add two-way GitHub synchronization, dashboards, notifications, AI and finally the desktop client.

# Appendix A — Example End-to-End Workflow

Employee logs in
      ↓
Opens Android App project
      ↓
Creates AND-123
      ↓
Assigns Aditya
      ↓
Task appears in Kanban
      ↓
"Create GitHub Issue"
      ↓
GitHub #142 created
      ↓
Developer works on issue
      ↓
PR #156 opened
      ↓
PR linked to AND-123
      ↓
PR merged
      ↓
Task marked Done
      ↓
Activity history records the entire workflow

# Appendix B — Initial Repository Structure

workflow/
├── app/
│   ├── (auth)/
│   ├── dashboard/
│   ├── projects/
│   ├── teams/
│   ├── settings/
│   └── api/
├── components/
│   ├── tasks/
│   ├── projects/
│   ├── kanban/
│   ├── layout/
│   └── ui/
├── services/
│   ├── auth/
│   ├── tasks/
│   ├── projects/
│   ├── google-sheets/
│   └── github/
├── repositories/
│   ├── task-repository.ts
│   ├── project-repository.ts
│   └── user-repository.ts
├── types/
├── lib/
└── tests/